## Slide 1: Sprint 0
Noah Baker, Sophie Fischer, Noah Monroe, and Gavin Strickland

## Slide 2: Goals for Sprint zero
Select Scrum Master, team name, project
Set up project tracking, team communication
Get to know each other! (Strengths/ weaknesses, etc.)
Set up software
Develop Scrum user stories, prototype login screen

## Slide 3: Accomplished Tasks
Elected a SCRUM Master, designated front and back end, and decided on a team name
  SCRUM Master – Sophie
  Team name – Butler University Development Squad (B.U.D.S.)
  Gavin and Noah Monroe – Back end, Sophie and Noah Baker – Front end
Selected our project for the semester
  Work-Flow Management System – Design a system to manage incoming and outgoing products from each department and generating reports
Set up a system for project tracking
  Trello Board has been set up and used to track requirements of the project
Set up a system and norms for team communication
  Primarily communicating by text message – can also communicate by email
Developing Scrum User Stories for each requirement

## Slide 4: User stories
Using Trello, we separate function requirements into unique "cards"
  Cards include general description
  Requirements needed to complete task
  User story

## Slide 5: GuI Login screen – rough draft

## Slide 6: GUI DEmo

## Slide 7: Challenges
Collaborative Software Setup
  Working with GitHub/ ability to see everyone's changes

## Slide 8: Next Steps
Learn C# and begin software development
Continue working on GUI login screen
  Learn Adobe XD
Implement database to store login information
  Learn how to setup Azure SQL database

## Slide 9: Questions?